Blank template / 1 of 1

# UAT sign-off

# Release decision

Complete after retesting. Record an explicit decision: approved, conditional approval, or not approved. Example names are not real signatures.

| Project / tested build Release, dates and owner | [Type here] |
| --- | --- |
| Coverage and evidence Scope, exclusions, results file | [Type here] |
| Results Total / pass / fail / blocked / not run | [Type here] |
| Defects and exceptions IDs, impact, owner and due date | [Type here] |
| Decision and conditions Decision, restrictions, release owner | [Type here] |
| QA approval Name / role / signature / date | [Type here] |
| Business approval Name / role / signature / date | [Type here] |

Completed example / 1 of 1

# UAT sign-off

# Release decision

Fictional project: Northstar Shop / checkout release 2.4. Complete after retesting. Record an explicit decision: approved, conditional approval, or not approved. Example names are not real signatures.

| Project / tested build Release, dates and owner | Northstar Shop / checkout release 2.4 Build 2.4.0-rc2; tested September 9-11, 2026; Maya Chen. |
| --- | --- |
| Coverage and evidence Scope, exclusions, results file | REQ-CHK-01 to 03: guest order, discount and receipt. Refunds/subscriptions excluded. Evidence: case workbook and QA folder /checkout-2.4. |
| Results Total / pass / fail / blocked / not run | 6 total / 6 pass / 0 fail / 0 blocked / 0 not run. Final run on rc2; first-run failures retained in case notes. |
| Defects and exceptions IDs, impact, owner and due date | BUG-014 discount persistence: verified fixed on rc2, Sep 10. BUG-015 duplicate email: verified fixed on rc2, Sep 11. No unresolved exceptions. |
| Decision and conditions Decision, restrictions, release owner | Approved for checkout 2.4 deployment on Sep 14. Sam Patel owns deployment and post-release checkout smoke test. No UAT conditions outstanding. |
| QA approval Name / role / signature / date | Maya Chen / QA lead / approved in fictional review / Sep 11, 2026. |
| Business approval Name / role / signature / date | Alex Rivera / store owner / approved in fictional review / Sep 11, 2026. |