Blank template / 1 of 2

# UAT test plan

# Scope and acceptance

Complete both blank pages before testing. Replace the Word placeholders; print only the blank PDF pages for handwriting.

| Project and owner Release, plan owner, test dates | [Type here] |
| --- | --- |
| Business objectives Measurable user outcomes | [Type here] |
| Scope Requirements in / out | [Type here] |
| Entry criteria Evidence needed to start | [Type here] |
| Exit criteria Pass threshold and defect policy | [Type here] |
| Plan approval Name, role and date | [Type here] |

Blank template / 2 of 2

# UAT test plan

# People, schedule and risks

Use the case workbook to record execution and the sign-off document for the final release decision.

| Environment and data URL, build, devices, test data | [Type here] |
| --- | --- |
| Testers and roles Who tests which journey? | [Type here] |
| Execution schedule Dates and review checkpoints | [Type here] |
| Defect workflow Log, triage, retest, evidence | [Type here] |
| Risks and mitigations Risk, owner, fallback | [Type here] |
| References Requirements and evidence location | [Type here] |

Completed example / 1 of 2

# UAT test plan

# Scope and acceptance

Fictional project: Northstar Shop / checkout release 2.4. Complete both blank pages before testing. Replace the Word placeholders; print only the blank PDF pages for handwriting.

| Project and owner Release, plan owner, test dates | Northstar Shop / checkout release 2.4 Maya Chen, QA lead; September 8-11, 2026. |
| --- | --- |
| Business objectives Measurable user outcomes | Guests can buy a product, keep a valid discount after refresh, and receive one confirmation email per order. |
| Scope Requirements in / out | In: REQ-CHK-01 guest order; REQ-CHK-02 discount persistence; REQ-CHK-03 email receipt. Out: refunds, subscriptions and load testing. |
| Entry criteria Evidence needed to start | QA smoke tests passed on rc1; staging checkout and payment sandbox available; test stock and email inbox reset; testers have access. |
| Exit criteria Pass threshold and defect policy | All 6 agreed cases executed and passed on rc2. No open critical or major defects. Any minor exception needs named business approval and a due date. |
| Plan approval Name, role and date | Maya Chen, QA lead; Alex Rivera, store owner. Plan approved September 8, 2026. |

Completed example / 2 of 2

# UAT test plan

# People, schedule and risks

Fictional project: Northstar Shop / checkout release 2.4. Use the case workbook to record execution and the sign-off document for the final release decision.

| Environment and data URL, build, devices, test data | https://staging.northstar.example/checkout Staging 2.4.0-rc1; macOS 14.3; Chrome 121.0.6167.85; MacBook Pro; 1440 x 900. Also Safari 17.3 / iPhone 13. Sandbox payments only; Trail Mug $24; code SAVE10; synthetic customer details. |
| --- | --- |
| Testers and roles Who tests which journey? | Maya Chen: checkout and discount checks on desktop. Alex Rivera: guest purchase and receipt on mobile. Sam Patel: defect fixes and retest builds. |
| Execution schedule Dates and review checkpoints | Sep 8: setup and plan approval. Sep 9: first run / triage at 15:00. Sep 10: fixes and rc2 retest. Sep 11: regression, decision at 14:00. |
| Defect workflow Log, triage, retest, evidence | Log BUG IDs with steps and evidence in the bug report. Triage daily with Maya and Sam. Link the case ID. Maya verifies fixes on the named build before closure. |
| Risks and mitigations Risk, owner, fallback | Payment sandbox outage: Sam checks availability before each run; pause payment cases and move the decision if blocked. Email delay: Maya checks sandbox delivery logs. |
| References Requirements and evidence location | Checkout acceptance criteria v3; uat-test-cases.xlsx; bug-tracking-log.xlsx; shared QA folder /checkout-2.4 (fictional references). |